Project with

MLOps

Complete Step-by-Step Implementation Roadmap (MLOps Version)

Intelligent Supply Chain System: Production-Grade ML System with MLOps

Key Changes from Original:

- Replace Streamlit with production-grade web frontend (React/Vue)

- Add ML experiment tracking (MLflow)

- Add model versioning and registry

- Add CI/CD pipelines

- Add monitoring and observability

- Add data validation and drift detection

- Add automated retraining pipelines

- Add containerization and orchestration (Kubernetes)

STARTING POINT: Project Foundation Setup

Step 0: Environment Preparation

- Create a new project folder named supply-chain-mlops

- Navigate into this folder

- Initialize a Python virtual environment

- Activate the virtual environment

- Create a comprehensive requirements.txt including: pandas, numpy, scikit-learn, xgboost, fastapi, uvicorn, mlflow, evidently, great-expectations, prometheus-client, pydantic, sqlalchemy, alembic, pytest, locust

- Install all dependencies from requirements.txt

- Initialize git repository: git init

- Create .gitignore for Python, data files, and secrets

Step 1: Directory Structure Creation (MLOps Architecture)

- Create a data/ folder with subfolders: raw/, processed/, validation/

- Create a models/ folder with subfolders: registry/, staging/, production/

- Create a src/ folder with subfolders: data/, features/, models/, api/, monitoring/

- Create a mlruns/ folder for MLflow tracking

- Create a tests/ folder with subfolders: unit/, integration/, e2e/

- Create a config/ folder for configuration files

- Create a pipelines/ folder for orchestration scripts

- Create a infrastructure/ folder with subfolders: kubernetes/, terraform/, docker/

- Create a frontend/ folder for web application

- Create a monitoring/ folder for dashboards and alerts

- Create a docs/ folder for documentation

- Verify all folders exist with proper structure

PHASE I: Configuration Management

Step 2: Create Configuration System

- Create a file config/config.yaml for project-wide settings

- Define sections for:

  - Data paths (raw, processed, models)

  - Model hyperparameters

  - API settings (host, port)

  - Database connections

  - MLflow tracking URI

  - Monitoring endpoints

- Create config/logging_config.yaml for structured logging configuration

- Create config/secrets.yaml.example (template for secrets, add actual secrets.yaml to .gitignore)

Step 3: Build Configuration Loader

- Create src/config.py

- Import yaml, os, pydantic

- Create Pydantic models for configuration validation:

  - DataConfig class with paths validation

  - ModelConfig class with hyperparameter ranges

  - APIConfig class with port/host validation

  - MonitoringConfig class

- Create function load_config() that:

  - Reads config.yaml

  - Validates using Pydantic models

  - Returns config object

  - Raises clear errors if validation fails

- Create function load_secrets() that safely loads credentials

- Test configuration loading

PHASE II: Data Versioning & Validation

Step 4: Setup DVC (Data Version Control)

- Install DVC: pip install dvc

- Initialize DVC in project: dvc init

- Configure remote storage (can use local, S3, GCS, or Azure):

  - Create dvc remote add -d myremote /path/to/storage

- Create .dvc/config file with remote settings

- Add DVC files to git: git add .dvc

Step 5: Generate Synthetic Dataset with Versioning

- Create src/data/generate_data.py

- Import pandas, numpy, datetime, yaml

- Load configuration for data generation parameters

- Create function generate_sales_data():

  - Generate dates from config start_date to end_date

  - Create store_ids and item_ids from config

  - Generate synthetic sales with seasonality, trends, and noise

  - Add realistic patterns (weekday/weekend differences)

  - Inject intentional anomalies (5% of data)

  - Return DataFrame

- Create function generate_calendar_data():

  - Generate date range

  - Mark holidays based on country config

  - Add day_of_week, is_weekend, month features

  - Return DataFrame

- Create function save_raw_data():

  - Save to data/raw/sales_data.csv

  - Save to data/raw/calendar_data.csv

  - Track with DVC: dvc add data/raw/

  - Generate metadata file with data statistics

- Add function generate_data_version_metadata():

  - Create JSON with generation timestamp

  - Data schema version

  - Row counts, date ranges

  - Generation parameters used

- Run script and commit DVC files to git

Step 6: Implement Data Validation with Great Expectations

- Create src/data/data_validation.py

- Import great_expectations, pandas, logging

- Initialize Great Expectations context

- Create function create_expectation_suite():

  - Define expectations for sales_data:

    - Column 'date' exists and has no nulls

    - Column 'sales' is numeric and >= 0

    - Column 'store_id' matches expected format

    - Date range is within expected bounds

  - Define expectations for calendar_data:

    - All dates are unique

    - is_holiday is boolean

    - day_of_week is 0-6

- Create function validate_raw_data():

  - Load raw CSV files

  - Run expectation suite

  - Generate validation report HTML

  - Save report to data/validation/

  - Return validation result (pass/fail)

  - Log validation metrics

- Create function validate_processed_data():

  - Similar validation for processed data

  - Check for expected feature columns

  - Check for no NaN values in critical columns

  - Validate data types

- Test validation on generated data

Step 7: Build Data Preprocessing Pipeline

- Create src/data/preprocessing.py

- Import pandas, numpy, logging, config loader

- Create class DataPreprocessor:

  - Initialize with config

  - Add method load_raw_data() to read CSVs

  - Add method convert_dates() to parse datetime columns

  - Add method merge_datasets() to join sales and calendar

  - Add method handle_missing_values():

    - Interpolate sales using forward/backward fill

    - Fill categorical with mode or "Unknown"

    - Log imputation statistics

  - Add method detect_outliers():

    - Use IQR method to identify extreme values

    - Log outliers found

    - Option to cap or remove outliers

  - Add method save_cleaned_data() to save parquet

  - Add method run() to orchestrate all steps

- Create function preprocess_pipeline() that:

  - Validates raw data first

  - Runs DataPreprocessor

  - Validates processed data

  - Saves processing metadata

  - Returns success/failure status

- Add logging throughout for observability

- Run preprocessing and verify output

PHASE III: MLflow Integration & Experiment Tracking

Step 8: Setup MLflow Tracking Server

- Create mlflow_setup.sh script

- Install MLflow server dependencies

- Create SQLite backend for metadata: mlflow_backend.db

- Create script to launch MLflow UI:

  - mlflow server --backend-store-uri sqlite:///mlflow_backend.db --default-artifact-root ./mlruns --host 0.0.0.0 --port 5000

- Run MLflow server in background

- Verify UI accessible at http://localhost:5000

Step 9: Create MLflow Experiment Structure

- Create src/models/experiment_manager.py

- Import mlflow, mlflow.xgboost, datetime

- Create class ExperimentManager:

  - Initialize with experiment_name

  - Method create_experiment():

    - Set or create MLflow experiment

    - Set tags (project, team, version)

  - Method start_run() as context manager

  - Method log_params() to log hyperparameters

  - Method log_metrics() to log performance metrics

  - Method log_model() to log model artifacts

  - Method log_dataset() to log data version info

  - Method set_tags() for metadata

- Test experiment creation and logging

PHASE IV: Advanced Feature Engineering with Tracking

Step 10: Build Feature Engineering Module

- Create src/features/feature_engineering.py

- Import pandas, numpy, sklearn, mlflow, logging

- Create class FeatureEngineer:

  - Initialize with config and MLflow run context

  - Method extract_date_features():

    - Extract year, month, day, day_of_week, is_weekend

    - Log feature engineering step to MLflow

  - Method encode_cyclical_features():

    - Apply sin/cos transformations for month and day_of_week

    - Log transformation parameters

  - Method create_lag_features():

    - Create lag_7, lag_14, lag_28

    - Handle edge cases for insufficient history

    - Log lag window sizes

  - Method create_rolling_features():

    - Calculate rolling_mean_7, rolling_std_7

    - Calculate rolling_mean_30, rolling_std_30

    - Log window configurations

  - Method encode_categorical_features():

    - Check cardinality first

    - Apply one-hot or target encoding accordingly

    - Save encoders for inference time

    - Log encoding strategy used

  - Method select_features():

    - Apply feature selection (correlation-based or model-based)

    - Log selected features

  - Method time_based_split():

    - Split into train/val/test

    - Log split sizes and date ranges

  - Method run_pipeline() to orchestrate all steps

Step 11: Feature Store Implementation (Simple Version)

- Create src/features/feature_store.py

- Import pandas, sqlalchemy, datetime

- Create class FeatureStore:

  - Initialize with database connection

  - Method create_tables():

    - Create feature_metadata table

    - Create feature_values table with versioning

  - Method save_features():

    - Save engineered features with version tag

    - Save feature metadata (names, types, creation date)

  - Method load_features():

    - Load specific feature version

    - Load latest features by default

  - Method get_feature_metadata():

    - Return feature descriptions and lineage

- Initialize SQLite database for feature store

- Test saving and loading features

Step 12: Feature Engineering Pipeline Execution

- Create pipelines/feature_pipeline.py

- Import all necessary modules

- Create function run_feature_pipeline():

  - Load configuration

  - Start MLflow run

  - Load cleaned data

  - Initialize FeatureEngineer

  - Run feature engineering steps

  - Validate engineered features

  - Save to feature store with version

  - Log all artifacts and metrics to MLflow

  - Handle errors and rollback if needed

- Add CLI arguments for configuration overrides

- Run pipeline and verify features in MLflow

PHASE V: Model Training with Experiment Tracking

Step 13: Build Training Module with MLflow

- Create src/models/train.py

- Import xgboost, sklearn, mlflow, optuna (for hyperparameter tuning)

- Create class ModelTrainer:

  - Initialize with config and experiment manager

  - Method load_features() from feature store

  - Method prepare_data():

    - Separate features and target

    - Create train/val/test sets

    - Log data statistics to MLflow

  - Method define_model():

    - Initialize XGBoost with config params

    - Log model architecture

  - Method train():

    - Fit model on training data

    - Log training progress

    - Save checkpoints

  - Method evaluate():

    - Calculate RMSE, MAPE, MAE, R²

    - Generate residual plots

    - Log all metrics to MLflow

    - Create confusion matrix for anomaly detection

  - Method save_model():

    - Save model to MLflow model registry

    - Tag with version, performance metrics

Step 14: Hyperparameter Tuning with Optuna

- Create src/models/hyperparameter_tuning.py

- Import optuna, mlflow

- Create class HyperparameterTuner:

  - Initialize with search space config

  - Method objective():

    - Define Optuna objective function

    - Train model with trial parameters

    - Return validation metric (RMSE)

    - Log each trial to MLflow

  - Method run_optimization():

    - Create Optuna study

    - Run optimization for N trials

    - Log best parameters to MLflow

    - Return best parameters

- Create function tune_and_train():

  - Run hyperparameter tuning

  - Train final model with best params

  - Compare against baseline model

  - Log comparison results

Step 15: Anomaly Detection Model Training

- In src/models/train.py, add class AnomalyTrainer:

  - Method calculate_residuals() from forecast model

  - Method train_isolation_forest():

    - Fit on residuals

    - Log contamination parameter

    - Evaluate anomaly detection performance

  - Method train_autoencoder_detector() (optional advanced):

    - Build simple autoencoder for anomaly detection

    - Train on normal patterns

    - Use reconstruction error for anomaly scoring

  - Method ensemble_anomaly_detection():

    - Combine multiple anomaly detectors

    - Use voting or weighted average

  - Method evaluate_anomaly_detection():

    - Calculate precision, recall, F1 for anomaly detection

    - Generate ROC curve

    - Log to MLflow

Step 16: Model Registry Integration

- Create src/models/model_registry.py

- Import mlflow.tracking.client

- Create class ModelRegistry:

  - Method register_model():

    - Register model in MLflow registry

    - Add tags (version, date, performance)

    - Set model stage (None/Staging/Production)

  - Method transition_model_stage():

    - Move model from Staging to Production

    - Archive old Production model

    - Log transition event

  - Method load_model_from_registry():

    - Load specific model version

    - Load model by stage (Production/Staging)

  - Method compare_models():

    - Compare metrics across versions

    - Generate comparison report

  - Method get_model_metadata():

    - Return all metadata for a model version

Step 17: Training Pipeline Execution

- Create pipelines/training_pipeline.py

- Create function run_training_pipeline():

  - Load configuration

  - Initialize experiment manager

  - Load features from feature store

  - Run hyperparameter tuning (optional)

  - Train forecast model

  - Train anomaly detection model

  - Evaluate both models

  - Register models to MLflow registry

  - Set to Staging stage

  - Generate model card documentation

  - Send notification (email/Slack) with results

- Add CLI arguments for pipeline configuration

- Run pipeline and verify models in MLflow

PHASE VI: Model Validation & Testing

Step 18: Build Model Testing Framework

- Create tests/unit/test_models.py

- Import pytest, models, sample data

- Write unit tests:

  - test_model_initialization(): Verify model loads correctly

  - test_prediction_shape(): Check output dimensions

  - test_prediction_range(): Verify predictions are in valid range

  - test_feature_importance(): Ensure feature importance is calculated

  - test_anomaly_detection(): Test anomaly flagging logic

Step 19: Build Data Quality Tests

- Create tests/unit/test_data_quality.py

- Write tests for:

  - test_no_missing_values(): After preprocessing

  - test_feature_dtypes(): Correct data types

  - test_date_ordering(): Chronological order maintained

  - test_no_duplicate_rows(): Data uniqueness

  - test_feature_ranges(): Values within expected bounds

Step 20: Integration Testing

- Create tests/integration/test_pipeline.py

- Write integration tests:

  - test_end_to_end_pipeline(): Full pipeline execution

  - test_feature_engineering_consistency(): Features match expected

  - test_model_training_convergence(): Model learns properly

  - test_model_registry_workflow(): Registration and loading works

Step 21: Model Performance Testing

- Create tests/integration/test_model_performance.py

- Write performance tests:

  - test_inference_latency(): Prediction time under threshold

  - test_batch_prediction_speed(): Batch processing efficiency

  - test_model_accuracy_threshold(): Minimum accuracy requirement

  - test_model_consistency(): Same input gives same output

Step 22: Run Test Suite

- Create pytest.ini configuration

- Configure test coverage reporting

- Run tests: pytest tests/ --cov=src --cov-report=html

- Review coverage report

- Fix any failing tests

- Ensure coverage > 80%

PHASE VII: Model Serving with FastAPI

Step 23: Build Production API

- Create src/api/main.py

- Import FastAPI, Pydantic, mlflow, prometheus_client

- Create FastAPI app instance with metadata

- Configure CORS middleware

- Add Prometheus metrics middleware

Step 24: Define API Schemas

- Create src/api/schemas.py

- Define Pydantic models:

  - HealthCheck: status, timestamp, model_version

  - PredictionRequest: date, store_id, item_id, features (optional)

  - PredictionResponse: forecast_value, confidence_interval, anomaly_flag, anomaly_score, explanation, model_version

  - BatchPredictionRequest: list of PredictionRequest

  - BatchPredictionResponse: list of PredictionResponse

  - ModelInfo: name, version, stage, metrics, last_trained

Step 25: Implement Model Loading Service

- Create src/api/model_service.py

- Create class ModelService:

  - Initialize as singleton

  - Method load_production_models():

    - Load forecast model from MLflow registry (Production stage)

    - Load anomaly detector from registry

    - Load feature encoders

    - Cache models in memory

    - Log model versions loaded

  - Method reload_models():

    - Hot-reload models without downtime

    - Used when new model promoted to Production

  - Method get_model_metadata():

    - Return loaded model information

Step 26: Implement Feature Generation Service

- Create src/api/feature_service.py

- Create class FeatureService:

  - Method generate_features_online():

    - Takes raw input (date, store_id, item_id)

    - Fetches historical data for lag features (from cache or DB)

    - Applies same feature engineering as training

    - Returns feature vector

  - Method validate_input():

    - Check input data quality

    - Ensure required fields present

    - Validate data types and ranges

  - Method fetch_historical_data():

    - Query database for past sales

    - Cache frequently accessed data

    - Handle missing history gracefully

Step 27: Implement Prediction Logic

- Create src/api/predictor.py

- Create class Predictor:

  - Initialize with ModelService and FeatureService

  - Method predict_single():

    - Generate features for input

    - Make forecast prediction

    - Calculate prediction confidence interval

    - Run anomaly detection

    - Generate SHAP explanation

    - Return structured response

  - Method predict_batch():

    - Optimize for batch processing

    - Vectorize feature generation

    - Batch model inference

    - Return list of predictions

  - Method explain_prediction():

    - Generate detailed SHAP explanation

    - Return feature contributions

Step 28: Create API Endpoints

- In src/api/main.py, define endpoints:

Endpoint 1: Health Check

GET /health

- Returns API status, model versions, uptime

Endpoint 2: Single Prediction

POST /predict

- Accepts PredictionRequest

- Returns PredictionResponse

- Logs prediction to database

- Records latency metric

Endpoint 3: Batch Prediction

POST /predict/batch

- Accepts BatchPredictionRequest

- Returns BatchPredictionResponse

- Optimized for throughput

Endpoint 4: Model Info

GET /models/info

- Returns current model metadata

- Shows model versions in use

Endpoint 5: Explain Prediction

POST /explain

- Takes prediction input

- Returns detailed SHAP explanation

Endpoint 6: Reload Models

POST /admin/reload

- Triggers model reload from registry

- Requires authentication

Step 29: Add Monitoring and Logging

- Create src/api/monitoring.py

- Setup Prometheus metrics:

  - Counter for total predictions

  - Histogram for prediction latency

  - Gauge for current model version

  - Counter for anomalies detected

  - Counter for API errors

- Setup structured logging:

  - Log all predictions with timestamps

  - Log errors with context

  - Log model performance degradation signals

- Integrate metrics into API endpoints

Step 30: Add Authentication and Rate Limiting

- Create src/api/auth.py

- Implement API key authentication:

  - Validate API keys from headers

  - Check permissions per endpoint

- Add rate limiting:

  - Limit requests per user/API key

  - Different limits for different tiers

  - Return 429 status when exceeded

- Apply to protected endpoints

Step 31: API Testing

- Create tests/integration/test_api.py

- Use FastAPI TestClient

- Write tests for:

  - Health endpoint returns 200

  - Prediction endpoint with valid input

  - Prediction endpoint with invalid input returns 422

  - Batch prediction handles multiple inputs

  - Model reload requires authentication

  - Rate limiting works correctly

- Run API tests

PHASE VIII: Model Monitoring & Observability

Step 32: Setup Data Drift Detection

- Create src/monitoring/drift_detection.py

- Import evidently, pandas

- Create class DriftDetector:

  - Method detect_data_drift():

    - Compare current data distribution to training data

    - Use Kolmogorov-Smirnov test for numerical features

    - Use Chi-squared test for categorical features

    - Generate Evidently drift report

    - Return drift score and drifted features

  - Method detect_target_drift():

    - Monitor prediction distribution changes

    - Compare to historical predictions

    - Flag significant shifts

  - Method generate_drift_dashboard():

    - Create HTML dashboard with Evidently

    - Show feature distributions over time

    - Highlight drifted features

Step 33: Setup Model Performance Monitoring

- Create src/monitoring/performance_monitoring.py

- Create class PerformanceMonitor:

  - Method log_prediction():

    - Store prediction, features, timestamp

    - Store actual value when available (for feedback loop)

  - Method calculate_rolling_metrics():

    - Calculate RMSE, MAPE over rolling window (7 days, 30 days)

    - Compare to baseline performance

    - Detect degradation

  - Method check_performance_degradation():

    - Alert if metrics exceed threshold

    - Suggest retraining trigger

  - Method generate_performance_report():

    - Create plots of metrics over time

    - Show model performance trends

Step 34: Implement Prediction Logging Database

- Create src/monitoring/prediction_logger.py

- Define database schema for predictions:

  - prediction_id (UUID)

  - timestamp

  - input_features (JSON)

  - prediction_value

  - actual_value (nullable, filled later)

  - model_version

  - latency_ms

  - anomaly_flag

- Create class PredictionLogger:

  - Method log_prediction() to insert records

  - Method update_actual() to fill ground truth

  - Method query_predictions() for analysis

- Integrate into API endpoints

Step 35: Create Monitoring Dashboard Backend

- Create src/monitoring/dashboard_api.py

- Create separate FastAPI app for monitoring

- Define endpoints:

  - GET /metrics/performance: Return rolling metrics

  - GET /metrics/drift: Return drift detection results

  - GET /metrics/predictions: Return prediction history

  - GET /metrics/anomalies: Return detected anomalies

  - GET /health/model: Return model health status

- Implement data aggregation logic

- Add caching for expensive queries

Step 36: Setup Alerting System

- Create src/monitoring/alerting.py

- Create class AlertManager:

  - Method check_thresholds():

    - Monitor metrics against thresholds

    - Check for data drift

    - Check for performance degradation

    - Check for high anomaly rates

  - Method send_alert():

    - Send email notification

    - Send Slack/Teams message

    - Log alert to database

  - Method create_alert_rules():

    - Define alerting rules in config

    - Rule: RMSE > threshold for X consecutive days

    - Rule: Data drift detected in > N features

    - Rule: Anomaly rate > X%

- Create background task to run checks periodically

PHASE IX: Automated Retraining Pipeline

Step 37: Build Retraining Trigger Logic

- Create src/models/retraining_triggers.py

- Create class RetrainingTrigger:

  - Method check_time_based():

    - Check if X days since last training

    - Return True if retraining due

  - Method check_performance_based():

    - Check if model performance degraded

    - Compare to threshold

    - Return True if retraining needed

  - Method check_drift_based():

    - Check if significant data drift detected

    - Return True if drift severe

  - Method check_data_volume():

    - Check if enough new data accumulated

    - Return True if threshold reached

  - Method should_retrain():

    - Combine all checks

    - Return recommendation and reason

Step 38: Build Automated Retraining Pipeline

- Create pipelines/automated_retraining.py

- Create function run_retraining_pipeline():

  - Check retraining triggers

  - If triggered:

    - Fetch latest data from production

    - Run data validation

    - Run feature engineering pipeline

    - Run training pipeline with latest data

    - Evaluate new model

    - Compare new model to current Production model

    - If improvement:

      - Register new model to Staging

      - Run A/B test (optional)

      - Promote to Production after validation

    - Send notification with results

  - Log entire process to MLflow

- Add rollback mechanism if new model fails validation

Step 39: Setup Scheduled Jobs

- Create pipelines/scheduler.py

- Use APScheduler or similar

- Create scheduled jobs:

  - Daily: Check retraining triggers

  - Weekly: Run full retraining (if not triggered otherwise)

  - Hourly: Monitor model performance

  - Daily: Generate drift detection report

- Add job monitoring and error handling

PHASE X: CI/CD Pipeline

Step 40: Setup GitHub Actions (or GitLab CI)

- Create .github/workflows/ directory

- Create ci.yml for continuous integration:

  - Trigger on push/pull request

  - Steps:

    - Checkout code

    - Setup Python environment

    - Install dependencies

    - Run linting (flake8, black)

    - Run unit tests

    - Run integration tests

    - Generate coverage report

    - Upload coverage to Codecov

- Create cd-staging.yml for staging deployment:

  - Trigger on merge to develop branch

  - Steps:

    - Build Docker image

    - Push to container registry

    - Deploy to staging environment

    - Run smoke tests

    - Update staging models from MLflow

- Create cd-production.yml for production deployment:

  - Trigger on merge to main branch (with approval)

  - Steps:

    - Build Docker image with tag

    - Push to production registry

    - Deploy to production with blue-green strategy

    - Run health checks

    - Rollback if health checks fail

Step 41: Create Deployment Scripts

- Create infrastructure/deploy.sh

- Script to:

  - Build Docker images

  - Tag with version

  - Push to registry

  - Update Kubernetes deployments

  - Wait for rollout completion

  - Verify deployment health

- Add rollback script: infrastructure/rollback.sh

Step 42: Setup Model Deployment Automation

- Create pipelines/model_deployment.py

- Create function deploy_model():

  - Load model from MLflow registry (Staging stage)

  - Run validation tests on model

  - Update model service configuration

  - Trigger API deployment/reload

  - Monitor for errors

  - Rollback if issues detected

- Integrate with CI/CD pipeline

PHASE XI: Container Orchestration with Kubernetes

Step 43: Create Dockerfiles

- Create infrastructure/docker/Dockerfile.api:

  - Base image: python:3.9-slim

  - Install dependencies

  - Copy application code

  - Expose port 8000

  - Set entrypoint for API

- Create infrastructure/docker/Dockerfile.monitoring:

  - Similar to API but for monitoring dashboard

  - Expose port 9000

- Create infrastructure/docker/Dockerfile.mlflow:

  - MLflow tracking server

  - Expose port 5000

- Create docker-compose.yml for local testing:

  - Service: api

  - Service: monitoring

  - Service: mlflow

  - Service: postgres (for production database)

  - Service: prometheus

  - Service: grafana

Step 44: Create Kubernetes Manifests

- Create infrastructure/kubernetes/namespace.yaml:

  - Define namespace: ml-platform

- Create infrastructure/kubernetes/api-deployment.yaml:

  - Deployment with 3 replicas

  - Resource limits (CPU, memory)

  - Health checks (liveness, readiness)

  - Environment variables from ConfigMap

  - Secrets for credentials

- Create infrastructure/kubernetes/api-service.yaml:

  - Service type: LoadBalancer

  - Port mapping

- Create infrastructure/kubernetes/monitoring-deployment.yaml:

  - Monitoring dashboard deployment

- Create infrastructure/kubernetes/mlflow-deployment.yaml:

  - MLflow server with persistent volume

- Create infrastructure/kubernetes/postgres-statefulset.yaml:

  - Database for predictions and metadata

  - Persistent volume claim

- Create infrastructure/kubernetes/configmap.yaml:

  - Configuration values

- Create infrastructure/kubernetes/secrets.yaml.example:

  - Template for secrets

Step 45: Setup Horizontal Pod Autoscaler

- Create infrastructure/kubernetes/hpa.yaml

- Configure autoscaling:

  - Min replicas: 2

  - Max replicas: 10

  - Target CPU utilization: 70%

  - Target memory utilization: 80%

  - Scale based on custom metrics (requests per second)

Step 46: Setup Ingress

- Create infrastructure/kubernetes/ingress.yaml

- Configure:

  - Host: api.ml-platform.com

  - TLS certificate

  - Routes to API and monitoring services

  - Rate limiting annotations

Step 47: Deploy to Kubernetes

- Apply namespace: kubectl apply -f namespace.yaml

- Apply ConfigMaps and Secrets

- Apply StatefulSets

(database) 4. Apply Deployments (API, monitoring, MLflow) 5. Apply Services 6. Apply Ingress 7. Verify all pods running: kubectl get pods -n ml-platform 8. Check logs: kubectl logs -f <pod-name> -n ml-platform

PHASE XII: Observability Stack

Step 48: Setup Prometheus

- Create monitoring/prometheus/prometheus.yml

- Configure scrape targets:

  - API metrics endpoint: /metrics

  - Monitoring dashboard metrics

  - Kubernetes metrics

- Define alert rules:

  - High API latency

  - High error rate

  - Model performance degradation

  - Pod crashes

- Deploy Prometheus to Kubernetes

Step 49: Setup Grafana Dashboards

- Create monitoring/grafana/dashboards/api-performance.json

- Panels for:

  - Request rate (requests/second)

  - Latency percentiles (p50, p95, p99)

  - Error rate

  - Active connections

- Create monitoring/grafana/dashboards/model-performance.json

- Panels for:

  - RMSE over time

  - MAPE over time

  - Prediction distribution

  - Anomaly rate

- Create monitoring/grafana/dashboards/data-drift.json

- Panels for:

  - Drift score per feature

  - Feature distributions

  - Drift alerts

- Deploy Grafana with datasources configured

Step 50: Setup Centralized Logging

- Deploy ELK stack (Elasticsearch, Logstash, Kibana) or use cloud logging

- Configure log forwarding from all services

- Create log parsing rules

- Create Kibana dashboards for:

  - Error logs

  - Prediction logs

  - API access logs

- Setup log-based alerts

Step 51: Setup Distributed Tracing

- Install Jaeger or similar

- Instrument API with tracing:

  - Trace request flow

  - Trace feature generation

  - Trace model inference

  - Trace database queries

- Create service map visualization

- Setup trace sampling rules

PHASE XIII: Frontend Application

Step 52: Setup Frontend Framework

- Navigate to frontend/ folder

- Initialize React application: npx create-react-app ml-dashboard

- Install additional dependencies:

  - axios (API calls)

  - recharts (visualizations)

  - material-ui (UI components)

  - react-query (data fetching)

- Setup project structure:

  - src/components/: Reusable components

  - src/pages/: Page components

  - src/services/: API service layer

  - src/utils/: Utility functions

  - src/hooks/: Custom React hooks

Step 53: Build API Service Layer

- Create frontend/src/services/api.js

- Create axios instance with base URL

- Create functions:

  - getHealth(): Check API health

  - predictSingle(data): Make single prediction

  - predictBatch(data): Make batch predictions

  - getModelInfo(): Fetch model metadata

  - explainPrediction(data): Get SHAP explanation

- Add error handling and retry logic

Step 54: Build Dashboard Layout

- Create frontend/src/components/Layout.js

- Components:

  - TopBar with title and model version

  - Sidebar with navigation

  - Main content area

- Style with Material-UI

Step 55: Build Prediction Form

- Create frontend/src/components/PredictionForm.js

- Form fields:

  - Date picker

  - Store ID dropdown

  - Item ID dropdown

- Validation logic

- Submit handler calling API

- Loading state and error handling

Step 56: Build Prediction Results Display

- Create frontend/src/components/PredictionResults.js

- Display:

  - Forecast value with confidence interval

  - Anomaly flag and score

  - Visual indicator (green/red)

- Format numbers appropriately

Step 57: Build Historical Comparison Chart

- Create frontend/src/components/HistoricalChart.js

- Use Recharts to display:

  - Line chart of historical sales (blue)

  - Predicted value (orange dot)

  - Confidence interval (shaded area)

- Interactive tooltips

- Zoom and pan functionality

Step 58: Build SHAP Explanation Visualization

- Create frontend/src/components/ShapExplanation.js

- Display:

  - Bar chart of feature contributions

  - Positive contributions (green)

  - Negative contributions (red)

  - Feature names and values

- Tooltip with details

Step 59: Build Anomaly Dashboard

- Create frontend/src/pages/AnomalyDashboard.js

- Components:

  - Summary metrics (total anomalies, rate)

  - Table of recent anomalies

  - Time series chart of anomaly rate

  - Filter by date range and store

- Fetch data from monitoring API

Step 60: Build Model Performance Dashboard

- Create frontend/src/pages/PerformanceDashboard.js

- Components:

  - Current model version info

  - RMSE and MAPE charts over time

  - Model comparison table

  - Feature importance chart

- Fetch data from monitoring API

Step 61: Build Data Drift Dashboard

- Create frontend/src/pages/DriftDashboard.js

- Components:

  - Drift score summary

  - List of drifted features

  - Distribution comparison charts

  - Alert status

- Fetch drift reports from monitoring API

Step 62: Add Authentication

- Implement login page

- Store JWT token in localStorage

- Add token to API requests

- Redirect to login if unauthorized

- Implement logout functionality

Step 63: Build and Deploy Frontend

- Run production build: npm run build

- Create nginx configuration:

  - Serve static files

  - Proxy API requests to backend

  - Handle routing

- Create infrastructure/docker/Dockerfile.frontend

- Deploy to Kubernetes as separate service

- Configure Ingress for frontend route

PHASE XIV: Load Testing & Performance Optimization

Step 64: Setup Load Testing with Locust

- Create tests/load/locustfile.py

- Define user behavior:

  - Make single predictions

  - Make batch predictions

  - Fetch model info

- Configure load scenarios:

  - Scenario 1: Gradual ramp-up (1 to 100 users over 10 min)

  - Scenario 2: Spike test (sudden jump to 500 users)

  - Scenario 3: Sustained load (100 users for 1 hour)

- Run load tests: locust -f locustfile.py --host=http://api.ml-platform.com

Step 65: Analyze Performance Bottlenecks

- Review Locust results:

  - Response time percentiles

  - Error rates

  - Throughput

- Check Grafana dashboards during load test

- Review distributed tracing for slow requests

- Identify bottlenecks:

  - Database queries

  - Feature generation

  - Model inference

  - API serialization

Step 66: Implement Caching Strategy

- Create src/api/cache.py

- Implement Redis caching:

  - Cache feature encoders

  - Cache historical data for lag features

  - Cache frequent predictions (with TTL)

- Configure cache invalidation logic

- Measure cache hit rate

Step 67: Optimize Model Inference

- Implement batch prediction optimization:

  - Vectorize feature generation

  - Use model's batch predict method

- Consider model quantization for faster inference

- Use ONNX Runtime for optimized inference (optional)

- Profile inference code to find slow operations

Step 68: Optimize Database Queries

- Add indexes on frequently queried columns

- Use connection pooling

- Implement query result caching

- Use database explain plans to optimize slow queries

- Consider read replicas for scaling

Step 69: Re-run Load Tests

- Apply optimizations

- Run same load test scenarios

- Compare results to baseline

- Document improvements

- Set performance SLAs

PHASE XV: Security & Compliance

Step 70: Implement Security Best Practices

- Create src/api/security.py

- Add security headers middleware:

  - X-Content-Type-Options

  - X-Frame-Options

  - Content-Security-Policy

- Implement input sanitization

- Add SQL injection prevention

- Configure HTTPS only

- Implement CORS properly

Step 71: Setup Secrets Management

- Use Kubernetes Secrets or external vault (HashiCorp Vault)

- Rotate secrets regularly

- Never commit secrets to git

- Use separate secrets for each environment

- Implement secret encryption at rest

Step 72: Implement API Authentication & Authorization

- Use OAuth2 or JWT tokens

- Implement role-based access control (RBAC):

  - Admin: Can reload models, access all data

  - User: Can make predictions

  - Viewer: Read-only access

- Audit log for sensitive operations

- Implement API key rotation

Step 73: Add Model Governance

- Create model card for each model version:

  - Model purpose

  - Training data description

  - Performance metrics

  - Limitations and biases

  - Ethical considerations

- Implement approval workflow for production deployment

- Maintain model lineage (data → features → model → predictions)

- Document model decision boundaries

Step 74: Implement Data Privacy

- Add data anonymization for sensitive fields

- Implement data retention policies

- Add GDPR compliance features:

  - Right to access

  - Right to deletion

  - Data export functionality

- Log data access for auditing

PHASE XVI: Documentation & Knowledge Transfer

Step 75: Create Technical Documentation

- Create docs/architecture.md:

  - System architecture diagram

  - Component descriptions

  - Data flow diagrams

  - Technology stack details

- Create docs/api-reference.md:

  - All endpoints documented

  - Request/response examples

  - Authentication guide

  - Rate limiting info

- Create docs/model-documentation.md:

  - Model architecture

  - Feature descriptions

  - Training process

  - Performance benchmarks

  - Model limitations

Step 76: Create Operational Runbooks

- Create docs/runbooks/deployment.md:

  - Step-by-step deployment guide

  - Pre-deployment checklist

  - Rollback procedure

- Create docs/runbooks/incident-response.md:

  - Common issues and solutions

  - Escalation procedures

  - Emergency contacts

- Create docs/runbooks/model-retraining.md:

  - When to retrain

  - Retraining process

  - Model validation steps

  - Promotion to production

Step 77: Create User Documentation

- Create docs/user-guide/getting-started.md

- Create docs/user-guide/making-predictions.md

- Create docs/user-guide/interpreting-results.md

- Create docs/user-guide/troubleshooting.md

- Add screenshots and examples

Step 78: Create Developer Documentation

- Create docs/developer/setup.md:

  - Local development setup

  - Running tests

  - Code style guide

- Create docs/developer/contributing.md:

  - Contribution guidelines

  - Code review process

  - Git workflow

- Create docs/developer/architecture-decisions.md:

  - Document key design decisions

  - Rationale for technology choices

Step 79: Create Comprehensive README

- Update root README.md with:

  - Project overview and objectives

  - Key features

  - Architecture overview with diagram

  - Quick start guide

  - Links to detailed documentation

  - Technology stack

  - Project structure

  - Deployment instructions

  - Monitoring and alerting

  - Contributing guidelines

  - License

  - Contact information

Step 80: Generate API Documentation Automatically

- Use FastAPI's built-in OpenAPI support

- Access Swagger UI at /docs

- Access ReDoc at /redoc

- Export OpenAPI spec for external tools

PHASE XVII: Final Integration & Production Readiness

Step 81: End-to-End System Test

- Deploy entire stack to staging environment

- Run complete workflow:

  - Generate new data

  - Run preprocessing pipeline

  - Run feature engineering pipeline

  - Trigger model training

  - Register model

  - Deploy model to API

  - Make predictions via API

  - Verify predictions in frontend

  - Check monitoring dashboards

  - Verify alerts trigger correctly

- Document any issues and fix

Step 82: Disaster Recovery Testing

- Create backup scripts for:

  - Database backups

  - Model registry backups

  - Configuration backups

- Test restoration procedures:

  - Restore database from backup

  - Restore models from backup

  - Verify system functionality after restore

- Document recovery time objectives (RTO) and recovery point objectives (RPO)

Step 83: Performance Benchmark Documentation

- Document baseline performance:

  - API latency (p50, p95, p99)

  - Throughput (requests/second)

  - Model accuracy metrics

  - Resource utilization

- Set SLAs for production:

  - 99.9% uptime

  - p95 latency < 200ms

  - RMSE < threshold

- Create performance dashboard

Step 84: Security Audit

- Run security scanning tools:

  - Container vulnerability scanning

  - Dependency vulnerability check

  - Code security analysis

- Penetration testing (if possible)

- Fix critical and high vulnerabilities

- Document remaining known issues

Step 85: Create Production Checklist

- Create docs/production-checklist.md:

  - [ ] All tests passing

  - [ ] Load tests completed successfully

  - [ ] Security audit completed

  - [ ] Documentation complete

  - [ ] Monitoring configured and tested

  - [ ] Alerting configured and tested

  - [ ] Backup and recovery tested

  - [ ] Secrets properly managed

  - [ ] CI/CD pipeline working

  - [ ] Rollback procedure tested

  - [ ] On-call rotation defined

  - [ ] Stakeholder sign-off obtained

Step 86: Staging to Production Migration

- Review production checklist

- Schedule production deployment

- Notify stakeholders

- Deploy to production using blue-green strategy

- Run smoke tests

- Monitor closely for first 24 hours

- Conduct post-deployment review

PHASE XVIII: MLOps Maturity & Future Enhancements

Step 87: Implement A/B Testing Framework

- Create src/models/ab_testing.py

- Implement traffic splitting:

  - Route X% traffic to new model

  - Route (100-X)% to current model

- Track metrics for both models

- Statistical significance testing

- Automated winner selection

Step 88: Implement Multi-Armed Bandit

- For dynamic model selection

- Balance exploration vs exploitation

- Automatically adjust traffic based on performance

- Implement Thompson Sampling or UCB algorithm

Step 89: Setup Feature Flags

- Implement feature flag service

- Use for:

  - Gradual feature rollout

  - Emergency feature disable

  - A/B testing control

- Integrate with LaunchDarkly or similar

Step 90: Implement Federated Learning (Optional Advanced)

- For distributed model training across multiple stores

- Preserve data privacy

- Aggregate model updates

- Research framework: TensorFlow Federated or PySyft

Step 91: Add Explainability Dashboard

- Interactive SHAP visualizations

- Feature importance trends over time

- Counterfactual explanations

- Model decision boundary visualization

Step 92: Create MLOps Metrics Dashboard

- Pipeline health metrics

- Model deployment frequency

- Mean time to recovery (MTTR)

- Model performance trends

- Data quality trends

- Drift detection trends

Step 93: Write Post-Implementation Report

- Create docs/project-summary.md:

  - Business problem solved

  - Solution approach

  - Technical architecture

  - Key metrics achieved

  - Lessons learned

  - Future improvements

  - ROI analysis

- Create presentation for stakeholders

Step 94: Knowledge Transfer Sessions

- Schedule training for:

  - Developers on codebase

  - Data scientists on model lifecycle

  - DevOps on deployment and monitoring

  - Business users on using frontend

- Record sessions for future reference

Step 95: Create Project Portfolio Entry

- Write project description for resume/portfolio

- Create architecture diagram

- Take screenshots of dashboards

- Document key achievements:

  - "Built production ML system handling X predictions/day"

  - "Implemented automated retraining reducing manual effort by Y%"

  - "Achieved Z% model accuracy improvement"

- Create GitHub repository showcase:

  - Clean commit history

  - Comprehensive README

  - Professional documentation

PROJECT COMPLETION CHECKLIST

Infrastructure:

- [ ] Kubernetes cluster deployed and configured

- [ ] All services running and healthy

- [ ] Auto-scaling configured

- [ ] Load balancer and ingress configured

- [ ] SSL certificates installed

Code Quality:

- [ ] All tests passing (unit, integration, e2e)

- [ ] Code coverage > 80%

- [ ] Linting rules followed

- [ ] Code reviewed and approved

- [ ] No critical security vulnerabilities

MLOps:

- [ ] MLflow tracking server operational

- [ ] Model registry populated with versions

- [ ] Automated training pipeline working

- [ ] Model deployment automated

- [ ] A/B testing framework functional (optional)

Monitoring:

- [ ] Prometheus collecting metrics

- [ ] Grafana dashboards created

- [ ] Alerts configured and tested

- [ ] Logging centralized

- [ ] Tracing implemented

API:

- [ ] All endpoints tested and working

- [ ] Authentication implemented

- [ ] Rate limiting configured

- [ ] API documentation generated

- [ ] Load tested and optimized

Frontend:

- [ ] All pages functional

- [ ] Mobile responsive

- [ ] User authentication working

- [ ] Charts and visualizations displaying correctly

- [ ] Connected to backend API

Documentation:

- [ ] Technical documentation complete

- [ ] API documentation complete

- [ ] User guides created

- [ ] Runbooks written

- [ ] README comprehensive

Deployment:

- [ ] CI/CD pipelines working

- [ ] Blue-green deployment tested

- [ ] Rollback procedure tested

- [ ] Production environment secured

- [ ] Disaster recovery tested

FINAL DELIVERABLES

- Production-ready ML system running on Kubernetes

- Complete MLOps platform with tracking, monitoring, and automation

- Web-based frontend for predictions and monitoring

- Comprehensive documentation for all components

- CI/CD pipelines for automated deployment

- Monitoring dashboards with alerts

- Load tested and performance optimized

- Security audited and hardened

- Portfolio-ready project with presentation materials

This 95-step guide provides a complete roadmap for building a production-grade ML system with proper MLOps practices. You can feed this document to any LLM and they will be able to build the entire system from scratch by following these detailed steps sequentially.